## EXHIBIT C‑1 — MILESTONE FOR TRANCHE B (DRIVE UNIT DESIGN FREEZE)
Time Window. Must be achieved within twelve (12) months of the Start Date (the "Design Freeze Window"). (Board may extend by written consent.)
Acceptance. Milestone is achieved when all criteria below are met and the CEO (or Board designee) signs the Acceptance Memo in Exhibit E.
Criteria.
1. Major components have suppliers with signed Letters of Intent (LOIs) or Purchase Orders (POs)
2. Costed BOM for complete autonomy kit meets a target cost of materials under $1,500 (sans assembly and freight) at a production lot size of 100 units.
3. 10 pilot units built with production-intent processes and delivered to customers.
4. 2000 cumulative operating hours in the field across pilot units with zero Major Failures.
5. All Minor Failures corrected via field patches / upgrades within 4 weeks of discovery.
6. Hazard analysis conducted.
7. Viable path to certification demonstrated for electrical/mechanical safety and regulatory compliance.
8. Drawings, CAD, assembly work instructions, testing, and any other documents relevant to design, manufacturing, or assembly are complete and version-controlled.
9. Standard operating procedures (SOPs) for making engineering changes / revisions are clear and documented.

Failure Severity Definitions.
- Major Failure: A fundamental flaw that inhibits core functionality, safety, or regulatory compliance, which cannot be remedied with a reasonable field patch – OR – a fundamental flaw that causes serious bodily harm to an operator, even if rectifiable.
- Minor Failure: Defect requiring rework or component change but not a core architecture redesign.
Suggested Timeline Benchmarks (non‑binding): Pilot build complete by Month 9; reliability testing concludes by Month 11; acceptance memo executed by Month 12.